Tps report

task	Time est	risk	Who	reviewed
Set stories	10 min	0	Austin and Jinxin	x
Spike ieee	30min-1hour	2-3	austin
Set up repo	15min	1	Austin	x
Spikes input	30min-1hour	1	jinxin	x
Spike output	30min-1hour	1	Jinxin	x
Research data types (ints, floats...	30-45min	1	austin
Programming std	15min	1	Austin
Spike quad solver	1-1.5hours	2	Austin
Nan, inf, ect..	30 min	2-3	austin
Normalized/ / denormalized	30 min	2
Do the user input module for the project	1 hour	1
Do the validate input module for the project	1 hour	2
Do the quad solver for the project	1 hour	1
Do the validate output for the project	1 hour	2
Do the output for the project	1hour	1