Tps report

task	Time est	risk	Who	reviewed
Set stories	10 min	0	Austin and Jinxin	x
Spike ieee	30min-1hour	2-3	austin	x
Set up repo	15min	1	Austin	x
Spikes input	30min-1hour	1	jinxin	x
Spike output	30min-1hour	1	Jinxin	x
Research data types (ints, floats...	30-45min	1	austin	x
Programming std	15min	1	Austin	x
Spike quad solver	1-1.5hours	2	Austin	x
Nan, inf, ect..	30 min	2-3	austin	x
Normalized/ / denormalized	30 min	2	austin	x
Spike for checking rounding errors and just inaccuracy in general	30-45min	2-3	jinxin	x
Do the user input module for the project	1 hour	1	Jinxin and austin	x
Do the validate input module for the project	1 hour	2	Austin	x
Do the quad solver for the project	1 hour	1	austin	x
Do the validate output for the project	1 hour	2	Jinxin and austin	x
Do the output for the project	1hour	1	Austin	x
Update file structure	30	1	Jinxin and austin	x
Unit test	3hours	2	Austin	x
Do main for the project	30min	1	Jinxin and austin	x
Makefiles for tests and for the regular code of project	40min	1	Austin	x